FARWESTERN UNIVERSITY

A

Project Proposal

On

Digital Nagarik Wadapatra

For the partial fulfillment of requirements for the Degree of Bachelor in Science of

Computer Science and Information Technology

Submitted to:

Central Department of CSIT

Submitted by:

Bibek Mishra (6)

Bipin Bohara (8)

Dev raj Bhatt (10)

Kiran Chaudhary (19)

Muskan Giri (21)

BSc. CSIT, 6th Semester

DECLARATION

We, Bibek Mishra, Bipin Bohara, Dev Raj Bhatt, Kiran Chaudhary and Muskan Giri students of BSC CSIT 6th, Far Western University central department of csit, hereby declare that the project work entitled “My Digital Nagarik Wodapatra” is the original place of work under the supervision of  Mr. Parkash Saud, Department of CSIT and submitted in the partial fulfillment of the requirements of  BSC CSIT program.

………………….					                           ……………………

Bibek Mishra							Bipin Bohara

(***********)							(*********)

Date: ---						Date: -----

………………….						               …………………….

Dev Raj Bhatt			                                                        Kiran Chaudhary

(21535018)							(**********)

Date: 18-Feb-2025						Date: 18-Feb-2025

………………….

Muskan Giri

(*******)

Date:-------------

ACKNOWLEDGEMENT

Any achievement, be it scholastic or otherwise does not depend solely on the individual efforts but on the guidance, encouragement and cooperation of intellectuals, elders and friends. We would like to take this opportunity to thank them all.

First of all, we would like to thank the FWU for providing us with all the necessary requirements for our project.

We are grateful to acknowledge the guidance and encouragement that has been given to us by Mr. Parkash Saud, Lecturer, Department of CSIT, FWU, who has rendered a valuable assistance and guidance.

We also extend our thanks to the entire faculty of the Department of BSC CSIT, FWU, Kanchanpur, who have encouraged us throughout the course of the project.

Last, but not the least, we would like to thank our family and friends for their inputs to improve the project.

Group Members:

| Bibek Mishra | 0000000 |
| --- | --- |
| Bipin Bohara | 000000000 |
| Dev Raj Bhatt Kiran Chaudhary Muskan Giri | 0000000 0000000 0000000 |

CERTIFICATE

This is to certify that the project report entitled “Digital Nagarik Wodapatra” is a report of the work carried out by “Bibek Mishra, Bipin Bohara, Dev Raj Bhatt, Kiran Chaudhary” under the guidance and supervision of Mr. Parkash Saud for the partial fulfillment of degree of BSC CSIT.

To the best of our knowledge and belief, this work embodies the work of candidates themselves, has duly been completed, fulfils the requirement of the ordinance relating to the Bachelor degree of the university and is up to the standard in respect of content, presentation and language for being referred to the examiner.

| Mr. Parkash Saud | MR. Karn Dev bhatt |
| --- | --- |
| Ass. Prof., Department of CSIT | HOD, Department of CSIT |
| FWU | FWU |
| Mahendranagar, Kanchanpur | Mahendranagar, Kanchanpur |
| ……….……………… | …………………. |
| Signature | Signature |

………………………...

Signature of External

ABSTRACT

My Digital Nagarik Wodapatra is the project, which aims in developing a digitalized system designed to streamline and manage the daily operations of urban administration, including event planning, budget tracking, public notices, and waste management. My Digital Nagarik Wodapatra system is envisioned to transform urban management by leveraging advanced technologies to ensure efficient, transparent, and secure operations. The system will include an admin login feature, allowing administrators to monitor and oversee the entire system effectively. Key features of the Digital Nagarik Wodapatra include the ability to insert data, search data, and display data across various modules such as events, budgets, notices, and waste management. After analyzing the current challenges faced by urban administrators, we recognized the need for a user-friendly interface, as many users may have only basic computer knowledge .This system will serve as a comprehensive platform to foster better communication, resource management, and community engagement within the city.

Table of Contents

CHAPTER 1	1

INTRODUCTION	1

1.1 Introduction	1

1.2 Problem specification	1

1.3 Objective	1

CHAPTER 2	2

METHODOLOGY	2

2.1 Introduction of Methodology	2

2.1.1 Requirement Analysis	2

2.1.2 Feasibility Study	3

2.1.2.1 Economic Feasibility	3

2.1.2.2 Technical Feasibility	3

2.1.2.3 Operational Feasibility	4

2.1.2.4 Legal Feasibility	4

2.1.2.5 Schedule Feasibility	5

2.1.3 System analysis	6

2.1.4 System design	6

2.1.4.1 System Flow Chart	7

2.1.4.2 Er-Diagram	8

2.1.4.3 Server Architecture	9

2.1.4.4 Developed Modules	10

2.1.5 System Testing	14

2.1.6 System Implementation	14

2.1.7 System Maintenance	14

CHAPTER 3	15

ADVANTAGES AND DELIVERABLES	15

3.1 Advantages	15

3.2 Deliverables	15

CONCLUSION

REFERENCES

# CHAPTER 1

# INTRODUCTION

## 1.1 Introduction

The project entitled “Digital Nagarik Wodapatra” is a small computer-based web application designed to streamline and enhance urban administration processes. This software package is tailored to address key areas of city management, including event planning, budget tracking, public notices, and waste management. The Digital Nagarik Wodapatra system is developed to manage urban activities systematically, enabling administrators to plan events, allocate budgets, issue public notices, and monitor waste management efficiently .The Digital Nagarik Wodapatra application allows users to insert, search,  across various modules. It also provides features to generate reports on urban activities, track financial transactions, and maintain a record of all operations. A special feature of the system is its ability to record every transaction accurately and provide a simple, user-friendly interface. This ensures that even users with minimal technical expertise can navigate and utilize the system effectively.

## 1.2 Problem specification

- Limited public engagement and feedback mechanisms.

- Poor monitoring and management of waste collection.

- Time consuming.

- No visibility to budget transparency.

- Lack of efficiency.

## 1.3 Objective

- To provide citizens with a single platform for municipal information and services happening in their locality.

# CHAPTER 2

# METHODOLOGY

## 2.1 Introduction of Methodology

We follow the system development life cycle approach to complete this project. This system phase is organized in a linear order. To develop this project, we follow the stage of this approach.

February 18, 2024is present day .

Requirement analysis

Feasibility study

System design

System Development

System Testing

System implementation

Maintenance

Fig 2.1: Waterfall model for software development

### 2.1.1 Requirement Analysis

In this project, we will discuss and analyze the developing process of the Patient Management System including software requirement specification (SRS) and comparison between the existing and proposed system and within the predefined budget. It is used to identify the necessary improvements needed in the project plan.

### 2.1.2 Feasibility Study

The feasibility study is the initial stage of any project, which brings together the elements of knowledge that indicate if a project is possible or not. The main goal of feasibility is to determine whether the proposed project is worth pursuing. The study determines two fundamental categories: cost and benefit. As the name implies, a feasibility analysis is used to determine the visibility of an idea, such as ensuring a project is legally and technically feasible as well as economically justifiable. So in this phase, we study economic feasibility, technical feasibility, schedule feasibility and we also study legal feasibility.

### 2.1.2.1 Economic Feasibility

Economic feasibility is the cost and logistical outlook for a project. In this study, we analysed the cost needed that has been needed to develop this project.

| S .N. | Components | Price |
| --- | --- | --- |
| 1. | Planning and Research | 4500 |
| 2. | Development cost | 7,500 |
| 3. | Procurement | 8,000 |
| 4. | Internet | 5000 |
| 5. | Documentation | 1000 |
| 6. | Other stationary | 1000 |
|  | Total | 27,000 |

Table 2.1.2.1: Economical Feasibility

### 2.1.2.2 Technical Feasibility

Technical feasibility is concerned with the technical area of the system. The technical area can be classified into two section-hardware and software. To decide the technical feasibility, we use the hardware and software components as follows:

#### 2.1.2.2.1 Requirement for development of project

#### 2.1.2.2.1.1 Hardware Requirement

- Processor: Intel, Ryzen CPU.

- RAM: At least 8 GB RAM.

- Hard Disk: At least 30 GB.

- Minimum Screen Resolution (1200x 720)

#### 2.1.2.2.1.2 Software Requirement

- Visual Studio Code.

- Xampp

2.1.2.2.2 Requirement for installing the project

- Processor Intel CPU.

- RAM: At least 8 GB RAM.

- Hard Disk: At least 5 t0 10 GB.

- Windows Operating System

### 2.1.2.3 Operational Feasibility

Operational feasibility examines whether the proposed method can fix it with existing operations or easy to operate with a modified system. After providing the proper training to the real user of software, it is then feasible to operate “My Digital Nagarik Wodapatra”.

### 2.1.2.4 Legal Feasibility

My Digital Nagarik Wodapatramust comply with several legal requirements, including copyright law, priority law, data protected law, accessibility law. Medicals must ensure that they are obtaining appropriate permission and licences for copyright materials, protecting patron's personal information making the system accessible to all patrons and complying with any contractual obligation.

### 2.1.2.5 Schedule Feasibility

This project schedule has been designed as per the requirements and constraints involved. This project is scheduled to be completed in about 4 months. In this feasibility, we study the time taken to complete to analysis, planning, designing, coding, and testing of documentation and final presentation.

| ACTIVITIES | Nov | December |  |  | January |  |  | February |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | week 1-2 | week 1 | week 2 | week 3-4 | week 1 | week 2-3 | week 4 | week 1-2 | week 3-4 |
| Project analysis |  |  |  |  |  |  |  |  |  |
| Proposal submission |  |  |  |  |  |  |  |  |  |
| proposal defense |  |  |  |  |  |  |  |  |  |
| Feasibility study |  |  |  |  |  |  |  |  |  |
| Designing |  |  |  |  |  |  |  |  |  |
| Coding |  |  |  |  |  |  |  |  |  |
| midterm defense |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |
| Integration |  |  |  |  |  |  |  |  |  |
| Final testing |  |  |  |  |  |  |  |  |  |
| Documentation |  |  |  |  |  |  |  |  |  |
| Final Defense |  |  |  |  |  |  |  |  |  |

Table 2.1.2.5: Schedule Feasibility

## 2.1.3 System analysis

In this phase, we analysis about the system in field of the My Digital Nagarik Wodapatra and we have seen some drawbacks in this system .Therefore, to overcome the drawback of this system also to add some new features, we have analysis about our new system.

## 2.1.4 System design

In this phase we can design the general concept or flow of our system. We study about the stakeholder related to the My Digital Nagarik Wodapatra. The conceptual design of this system is as below.

Fig 2.1.4: System Design

### 2.1.4.1 System Flow Chart

Fig 2.1.4.1:Flow Chart

### 2.1.4.2 Er-Diagram

Fig 2.1.4.2: ER Diagram

### 2.1.4.3 Server Architecture

Fig 2.1.4.3: Client Server Architecture

### 2.1.4.4 Developed Modules

2.1.4.4.1 Front module

2.1.4.4.2 About us module

2.1.4.4.3 Events module

2.1.4.4.4 Notices module

2.1.4.4.5 Budget Transparency module

2.1.4.4.6 Eco-Tracker module

2.1.4.4.7 Inquiries module

2.1.4.4.8 Login module

## 2.1.5 System Testing

Software testing is the process of evaluation of a software item to detect differences between given input and expected output. This system is tested as white box testing because we know source code and test the logic of the code and internal design of the code. Also aware of how does it works.

## 2.1.6 System Implementation

It is the process of using the project in client’s computer after the executive file has been created, the project is copied from saved source to any secondary device. This system has implemented in our secondary device. But we haven’t implemented in others user device yet.

## 2.1.7 System Maintenance

Program maintenance is the technique of updating, alerting or correcting the existing program. This system takes 60% effort maintenance. In the further days we will maintain the system as it required. Now this system is worth for perform task and no maintenance is required.

# CHAPTER 3

# ADVANTAGES AND DELIVERABLES

## 3.1 Advantages

- User-friendly Interface.

- Improved Efficiency.

- Enhanced Transparency.

- Digital base system.

- Better Public Engagement.

## 3.2 Deliverables

- Project report

- Source code via email.

# CONCLUSION

The Digital Nagarik Wodapatra system aims to digitalize urban administration processes to reduce human errors and enhance the efficiency of managing events, budgets, notices, and waste management. By providing a centralized platform for input and output records, the system ensures transparency and accessibility in urban operations. It also facilitates better planning and organization of city-related activities, improving overall public service delivery. While there are numerous advanced systems and software available in the market with exceptional user interfaces and experiences, the primary goal of this project is to apply our foundational knowledge in web development technologies, such as PHP, to create a functional and straightforward Digital Nagarik Wodapatra system. By utilizing fundamental PHP syntax and techniques, we aim to demonstrate our ability to develop a practical and efficient system for urban management, even with limited resources. This project serves as a testament to our learning and problem-solving capabilities in the field of software development.

# REFERENCES

| [1] | Government of Maldives, "One Government Portal," One.gov.mv. Available: https://one.gov.mv/. [Accessed: Nov. 15, 2024]. |
| --- | --- |
| [2] | Dhangadhi Municipality, "Dhangadhi Municipality Official Website," Dhangadhimun.gov.np. Available: https://www.dhangadhimun.gov.np/en. [Accessed: Dec. 2, 2024]. |
| [3] | Nagarjun Municipality, "Nagarjun Municipality Official Website," Nagarjunmun.gov.np. Available: https://nagarjunmun.gov.np/. [Accessed: Nov 27, 2024]. |